| RUBIRIZI LOCAL GOVERNMENT 602Report for 3rd QUARTER January-March 2019/2020 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| QUARTERLY REPORT ON PROCUREMENT (Except Micro Procurements). |  |  |  |  |  |  |
| SOURCE OF FUNDING: |  |  |  |  |  |  |
| Procurement/ Disposal Reference No | Subject of procurement/Disposal | Method of Procurement/ Disposal | Provider/ Purchaser | Date of Award | Contract value(Ug.shs) | Estimated Contract Value(Ug.shs) | Procurement status |
| RUBI 602/Wrks/2019/2020/0060 | Construction of a 7 stances VIP lined latrine at Nsoko primary school in Katanda Sub-County | Selective bidding | M/S Alber Engineers & Services Ltd | 18th March 2020 | 34,570,460= | 35,000,000= | Complete |
| RUBI 602/Wrks/2019/2020/0063 | Demarcation of Rugyenda wetland & Construction of Katerera vaccination hall | Selective bidding | M/S Watts Construction Co Ltd | 18th March 2020 | 16,550,680= | 17,000,000= | 70% progress |
| RUBI 602/Spls/2019/2020/0064 | Supply & delivery of improved breed of piglets & feeds to production sector | Selective bidding | M/S Major Enterprises | 18th March 2020 | 8,994,000= | 9,000,000= | Complete |
| RUBI 602/Wrks/2019/2020/0065 | Installation of two lines of concrete culverts in community access roads in Kyabakara Sub-County | Force account mechanism | Mr. Musoke Paul | 18th March 2020 | 5,014,000= | 6,000,000= | Complete |
| RUBI/602/wrks/2019/2020/0066 | Construction of Katanda community vaccination hall | Force Account | M/S. Nshekanabo Amidu | 18th March 2020 | 9,500,000= | 9,500,000= | 70% progress |

This Report was prepared by: Name:-------------------------------------------------------------- Position---------------------------------------.

I hereby certify that the above is a true and accurate record of the procurement transactions for this procuring and Disposing Entity.

Name-------------------------------------Signature-----------------------------Position---------------------------------